PM Assignment #7

Group 1, 03/10/2024

Cason Konzer, Tom Green, Mike Turley

Recommended Due Date: 04/16/2024

Last Call Due Date: 04/17/2024

Note: This is an `extra credit` assignment



\_Flint Campus\_

[CSC-580]: Advanced Software Engineering

Contents

[CSC-580 PM CASE: THIRD AVENUE SOFTWARE HEALTH-CARE APP PROJECT 1](#_Toc157351411)

[Part 7: Project Stakeholder Management 2](#_Toc157351412)

[Instructions 2](#_Toc157351413)

[Task 1 2](#_Toc157351414)

[Task Definition 2](#_Toc157351415)

[Task Solution 2](#_Toc157351416)

[Task 2 3](#_Toc157351417)

[Task Definition 3](#_Toc157351418)

[Task Solution 3](#_Toc157351419)

[Task 3 3](#_Toc157351420)

[Task Definition 3](#_Toc157351421)

[Task Solution 3](#_Toc157351422)

[Task Wrap-up 3](#_Toc157351423)

[Task Definition 3](#_Toc157351424)

[Task Solution 3](#_Toc157351425)

[Group Member Contributions 3](#_Toc157351426)

[Cason Konzer 3](#_Toc157351427)

[Tom Green 3](#_Toc157351428)

[Mike Turley 3](#_Toc157351429)

[Works Cited 3](#_Toc157351430)

# CSC-580 PM CASE: THIRD AVENUE SOFTWARE HEALTH-CARE APP PROJECT

This case is new for the ninth edition of Information Technology Project Management. The case provides an opportunity to apply agile and Scrum principles to project management.

Each part of the case contains several task assignments to help you explore the use of agile and Scrum principles.

## Part 7: Project Stakeholder Management

As you learned in the text, it is critical to involve key stakeholders on important projects and focus on their needs. In agile projects, however, increased stakeholder involvement and faster decision making are often required. To enable timely, productive discussion and decision making, agile teams communicate directly with stakeholders instead of wading through tiers of management to establish such communications.

The Third Avenue health-care app project involved the following stakeholders:

• You, the product owner. You are one of two senior programmers at Third Avenue.

• Eric, a junior programmer who is considered by his peers to be the author of some of the best code at the company. You have also designated Eric to be the project ScrumMaster.

• Lia, another talented young programmer

• Brianna, a marketing representative who has experience in health care from a previous job.

• Jack, the regulatory manager at Third Avenue

• Kendra, the Quality Assurance manager

• Aziz, a Quality Assurance tester who began his career as a programmer.

• Barry, a member of Third Avenue’s three-person accounting staff

• Members of Third Avenue management, who occasionally expressed doubts about the team’s ability to complete the work by the deadline and within budget.

### Instructions

• Open a new Microsoft® Word document and complete the Tasks below.

• Save the file on your computer with your last name in the file name. (Example: part 1 tasks\_Jones.doc)

• Click the Choose File button to select and upload your saved document.

# Task 1

## Task Definition

The preceding list contains a rather glaring omission. What group of stakeholders is not shown in the list?

## Task Solution

# Task 2

## Task Definition

Review the preceding list of project stakeholders and project members, and then identify two examples of how these stakeholder roles might have been different in a traditional project management approach.

## Task Solution

# Task 3

## Task Definition

Create a stakeholder management plan to handle the stakeholders’ concerns and input for the health-care app after it has been released to the field. For example, continuing strategies are needed to monetize the software most effectively and to achieve maximum market penetration.

## Task Solution

# Task Wrap-up

## Task Definition

Create an issue log for the project’s main activities. Recall that an issue log is a tool used to document, monitor, and track issues that need resolution.

## Task Solution

# Group Member Contributions

## Cason Konzer

* HW Preparation / Template Creation

## Tom Green

* .

## Mike Turley

* .

## ALL

* Discussed Answers and Distributed Work. Made suggestions to improve each other's work as applicable.

# Works Cited

Schwalbe, K. (2019). *Information Technology Project Management* (9th ed.). Course Technology, Cengage Learning.